NETCOMPLEX

White-Label Multi-Tenant Migration Guide

Updated & Reconciled with Current Repository State

April 2026

# Executive Summary

Soralia Village is being transformed from a single-tenant community platform into NetComplex — a white-label SaaS platform hosting multiple community clients on one shared codebase. Soralia Village becomes the first and flagship tenant.

Key Finding: You Are Further Along Than the Original Plan Assumes A repository audit found that significant multi-tenant groundwork is already in place. The original plan's Immediate phase is largely complete. This updated guide reorients around what is genuinely missing, not what has already been built.

## What Already Exists in the Repo

| tenants.ts | Tenants table exists in Drizzle schema |
| --- | --- |
| organizations.ts | Better-Auth organizations + relations wired |
| features/registry.ts | Feature registry file already present in lib/features/ |
| TenantProvider.tsx | Tenant context component in src/components/ui/ |
| TenantStyles.tsx | CSS variable injection component in place |
| lib/tenant.ts | Tenant resolution library exists |
| admin/platform/ | Super-admin tenant UI scaffolded at /admin/platform/[id]/features/ |
| api/admin/platform/tenants/ | Tenant management API route exists |
| Migration 20260331 | organization_id backfilled to identity tables — active work underway |

# 1. Architecture Overview

The architecture follows a shared-codebase, shared-database model with strong tenant isolation enforced at the middleware and query layers.

## Platform Layers

| NetComplex Platform | app.netbones.co.za — marketing, billing, super-admin |
| --- | --- |
| Tenant Instances | soralia.netbones.co.za or custom domains — isolated data + branding |
| Data Layer | Shared PostgreSQL via Drizzle, tenant_id / organization_id on all tables |
| Tenant Resolution | Middleware detects subdomain or custom domain, loads cached config |
| Theming | CSS variables injected at layout level for dynamic Tailwind colors + logos |
| Features | DB-backed toggles + component registry — tenants enable/disable modules |

## Tenant Resolution Flow

Request arrives → Middleware reads host header → Looks up tenant by slug or customDomain (Redis/Vercel KV cache) → Sets x-tenant-id and x-tenant-slug response headers → Layout reads headers and injects CSS variables → All Drizzle queries scope by tenantId.

Local Development — Do This First Set LOCAL_TENANT_SLUG=soralia-village in .env.local. Middleware falls back to this slug in development — Soralia team works entirely unchanged. To test a new tenant: change the env var or use ngrok with a test subdomain.

# 2. Gaps & Issues Identified in Repository Audit

The following items were identified by comparing the original migration plan against the actual repository structure. These represent the real remaining work.

## Critical Gaps

### 2.1  The [lng] Route Segment Is Underdeveloped

The plan places all tenant pages under [lng]/ but the actual [lng]/ folder contains only a locales/ subdirectory — no pages. All real application pages (dashboard, groups, services, etc.) live directly under src/app/ without i18n route wrapping.

Risk: Highest-Impact Change — Do Last Moving all pages into [lng]/ touches every route and every link in the application. RECOMMENDATION: Defer until Phases 0-3 are stable and proven. Soralia pages stay where they are and use tenant context without the [lng]/ move for now. Define the auth route i18n strategy before any pages move.

### 2.2  Auth Routes Outside the i18n Segment

sign-in, sign-up, and forgot-password live under (auth)/ with no [lng]/ wrapping. When pages eventually migrate, auth routes need their own resolution strategy — currently undefined. Decision required before the i18n migration begins.

### 2.3  No Systematic API Route Tenant Enforcement

The repo has 35+ API routes. The plan says 'scope all Drizzle queries by tenantId' but provides no enforcement mechanism. Without a standard pattern, enforcement will be inconsistent and tenant data leakage becomes a real risk.

Solution — create a withTenant() helper:

// src/lib/tenant/with-tenant.ts

export async function withTenant(req: NextRequest) {

const tenantId = req.headers.get('x-tenant-id');

if (!tenantId) throw new Error('Missing tenant context');

return { tenantId };

}

Every API route handler calls this first. All Drizzle queries receive the returned tenantId as a where clause filter. This is non-negotiable before onboarding a second tenant.

### 2.4  TierGuard vs FeatureGate Overlap

TierGuard.tsx already exists in src/components/ui/. The plan proposes a new FeatureGate component. These overlap and risk duplicating similar logic.

Decision required: Does FeatureGate replace TierGuard, wrap it, or do they serve genuinely distinct purposes (e.g. TierGuard = billing plan, FeatureGate = per-tenant toggle)? Document the decision before building FeatureGate.

### 2.5  Duplicate Locale Files

Translation files exist in both public/locales/ and src/app/[lng]/locales/. As multi-tenant i18n grows — especially if tenants need translation overrides — this duplication will create confusion. Consolidate to one canonical location before adding tenant-specific translation support.

### 2.6  /admin/platform/ vs /platform/ Ambiguity

The plan proposes a new /platform/ route group for NetComplex marketing and super-admin. The repo already has /admin/platform/ for tenant management. Without a clear decision, both will grow in parallel and fragment the super-admin experience.

Decision required: Is /admin/platform/ the canonical super-admin UI? If so, the plan's /platform/ route group is unnecessary. Define this before building more admin features.

## Component Reorganisation Note

The plan proposes reorganising ~80+ components into core/, tenant/, and custom/ folders. This is valid long-term direction but no mapping of existing components to new locations was provided. Create the mapping table (see Section 3) before moving any files. Migrate components on contact — not in a single large refactor.

# 3. Proposed Repository Structure

Items marked NEW are genuinely new additions. Items marked MOVE already exist and need relocating. Items marked EXISTING stay where they are and are built upon.

## Key Additions to src/

| src/app/[lng]/ | i18n route segment — pages migrate here gradually (Phase 4, do last) |
| --- | --- |
| src/app/admin/platform/ | EXISTING: super-admin tenant UI — keep building here |
| src/app/(auth)/ | EXISTING: auth routes — i18n strategy TBD |
| src/components/core/ | NEW: Platform-wide standardised UI, design system |
| src/components/tenant/ | NEW: White-label aware components |
| src/components/custom/ | NEW: Bespoke/client-specific slots |
| src/components/ui/TenantProvider.tsx | EXISTING — MOVE to components/tenant/ |
| src/components/ui/TenantStyles.tsx | EXISTING — MOVE to components/tenant/ |
| src/components/ui/TierGuard.tsx | EXISTING — reconcile with FeatureGate decision |
| src/lib/tenant/ | NEW: Expand from existing lib/tenant.ts into a folder |
| src/lib/tenant/with-tenant.ts | NEW: API route enforcement helper (critical) |
| src/lib/features/tenantFeatures.ts | NEW: Per-tenant enabled features + config |
| src/types/tenant.ts | NEW: TenantConfig, FeatureDefinition types |
| src/middleware.ts | EXISTING — enhance for full tenant resolution + header setting |

## Component Destination Mapping

Use this as a migration-on-contact guide — move a component to its new home when you next touch it.

| core/layout/ | Header.tsx, Footer.tsx |
| --- | --- |
| core/ui/ | Shared shadcn components, Breadcrumbs, Loading, ErrorBoundary |
| core/widgets/ | DraggableWidget, WidgetRenderer, SidebarWidgetBox |
| tenant/ | TenantProvider.tsx, TenantStyles.tsx, BrandingHeader (new), TenantDashboardShell (new) |
| tenant/ | FeatureGate (new or reconciled TierGuard) |
| custom/ | CustomSectionRenderer (new), MDX slot components |
| Stay in admin/ | All AdminWidget* components, ContentForm, GroupForm |
| Stay in dashboard/ | All *Widget components until explicitly migrated to core/ |
| Stay in services/ | ServiceCard, ServicesGrid, CategoryBadge, etc. |

# 4. Component & Feature Registry

## Component Registry

Centralise in src/components/registry.ts and wire into the existing WidgetRenderer.tsx:

// src/components/registry.ts

export const componentRegistry = {

'dashboard.stats':   { component: StatsWidget,           defaultEnabled: true  },

'services.grid':     { component: ServicesGrid,          defaultEnabled: true  },

'dashboard.agent':   { component: AgentWidget,           requiredPlan: 'premium' },

'dashboard.premium': { component: PremiumPortfolioWidget, requiredPlan: 'premium' },

'custom.hero':       { component: BespokeHeroSlot                              },

} as const;

## Feature Registry

Extend the existing src/lib/features/registry.ts — do not replace it:

export const availableFeatures = [

{ id: 'dashboard',            label: 'Dashboard',          defaultEnabled: true  },

{ id: 'services-marketplace', label: 'Community Services', defaultEnabled: true  },

{ id: 'bookings',             label: 'Bookings',           defaultEnabled: false },

{ id: 'conservation',         label: 'Conservation',       defaultEnabled: true  },

{ id: 'premium-portfolio',    label: 'Premium Seats',      defaultEnabled: false },

{ id: 'directory',            label: 'Directory',          defaultEnabled: true  },

{ id: 'groups',               label: 'Groups',             defaultEnabled: true  },

] as const;

## Per-Tenant Feature Storage

Store feature selections in the existing tenants table:

enabledFeatures: json('enabled_features').$type<FeatureId[]>()

customConfig:    json('custom_config')   // bespoke settings per tenant

# 5. Branding & Theming

TenantStyles.tsx already exists. The work here is wiring it to dynamic values from the database rather than hardcoded Soralia defaults.

## Root Layout Integration

const tenant = await getCurrentTenant(); // uses existing lib/tenant.ts

return (

<html style={{

'--primary': tenant?.primaryColor || '#3b82f6',

'--accent':  tenant?.accentColor  || '#10b981',

} as React.CSSProperties}>

<body>

<img src={tenant?.logoUrl || '/netcomplex-default-logo.svg'} alt={tenant?.name} />

{children}

</body>

</html>

);

Ensure tailwind.config.cjs references CSS variables for primary and accent so Tailwind utilities pick up dynamic tenant theming.

# 6. Revised Migration Phases

The original phase ordering has been revised based on the repository audit. Highest-risk changes are deferred; foundational work is front-loaded.

| Phase | Timing | Key Tasks |
| --- | --- | --- |
| Phase 0 Foundation | This week (do first) | - Set LOCAL_TENANT_SLUG=soralia-village in .env.local — unblocks Soralia dev immediately - Create withTenant() helper in src/lib/tenant/with-tenant.ts - Seed Soralia Village as tenant #1 with all features enabled and current branding values - Decide TierGuard vs FeatureGate — document the decision before building - Decide /admin/platform/ vs /platform/ — pick one canonical super-admin surface |
| Phase 1 Enforcement | Week 1-2 | - Audit all 35+ API routes — apply withTenant() to each - Wire CSS variables to tenant DB values in TenantStyles.tsx - Move TenantProvider and TenantStyles into src/components/tenant/ - Build or reconcile FeatureGate — wrap toggleable routes and nav items - Consolidate duplicate locale files to one canonical location |
| Phase 2 Admin UI | Week 2-4 | - Build tenant admin UI at /admin/platform/ for feature assignment + branding upload - Add data migration script to backfill tenantId on tables that are missing it - Implement slot-based custom sections (custom_sections table + CustomSectionRenderer) - Add component registry and wire into existing WidgetRenderer - Custom domain support via Vercel API |
| Phase 3 Second Tenant | Week 4-6 | - Onboard first non-Soralia tenant via the admin UI - Test subdomain resolution end-to-end in staging - Validate feature gating — tenant with limited features sees correct UI - Enable Row Level Security (RLS) on Postgres as defense-in-depth - Load test tenant resolution caching under concurrent requests |
| Phase 4 i18n Migration | After Phase 3 (do last) | - Define auth route i18n strategy before moving any pages - Migrate application pages from src/app/ into src/app/[lng]/ incrementally - Update all internal links and redirects - Support per-tenant translation overrides if required by a client |

# 7. Security & Best Practices

Non-Negotiable Before Second Tenant Onboarding All items below must be in place before any tenant other than Soralia is onboarded. A data leak between tenants is a critical incident — enforce these systematically.

## Tenant Isolation Rules

- Never trust client-provided tenant IDs — always resolve from middleware headers set server-side.

- withTenant() must be called at the top of every API route handler — no exceptions.

- All Drizzle queries must include a tenantId where clause — use query helper wrappers to enforce this pattern.

- Verify tenant membership via Better-Auth organization plugin on all authenticated actions.

- Cache tenant config aggressively (Redis/Vercel KV) but invalidate on branding or feature changes.

## Row Level Security (RLS)

Enable RLS on all tenant-scoped tables as a defense-in-depth measure. Even if application-layer scoping has a bug, RLS prevents cross-tenant data access at the database level. Implement in Phase 3 alongside second-tenant onboarding.

## Custom Domains

Use the Vercel API to add custom domains programmatically when tenants configure their own domain. Validate domain ownership before activating. Ensure middleware handles the full custom domain lookup path, not just subdomain patterns.

# 8. Local Development Workflow

| Default tenant | Set LOCAL_TENANT_SLUG=soralia-village in .env.local |
| --- | --- |
| Soralia development | No change to existing workflow — middleware resolves Soralia automatically |
| Test new tenant | Change env var to new slug, or use ngrok with a test subdomain |
| Feature testing | Use admin UI at /admin/platform/ to toggle features per tenant |
| DB seeding | Run seed script — ensure Soralia exists as tenant #1 before any dev work |

# 9. Ongoing Development Conventions

- New features go into core/ or lib/features/ — never hardcoded to a specific tenant.

- Tenant-specific content goes through slot-based custom sections or MDX in DB — never as code branches.

- All new API routes must call withTenant() as their first operation.

- All new Drizzle queries must be scoped by tenantId — use the shared query helper wrappers.

- Component moves follow the mapping table in Section 3 — migrate on contact, not in bulk.

- The [lng]/ route migration is out of scope until Phases 0-3 are complete and proven.

NetComplex Migration Guide  •  Updated April 2026  •  Internal Use Only